## Slide 1: Dime WG Status Update
IETF#80, 1-April-2011

## Slide 2: Agenda overview
Agenda bashing
WG status update
  Active drafts
  Recently expired
  IESG processing
  Current milestones status
WG draft presentations
Individual draft presentations
AOB

## Slide 3: Active drafts
draft-ietf-dime-erp
draft-ietf-dime-ikev2-psk-diameter
  WGLC done, Proto Write-up pendingDone
draft-ietf-dime-local-keytran
  Proto Write-up pendingDone
draft-ietf-dime-pmip6-lr
draft-ietf-dime-priority-avps
  Proto Write-up pendingDone
draft-ietf-dime-rfc3588bis
  Update needed
draft-ietf-dime-rfc4005bis
  Update needed to address the single WGLC review comments

## Slide 4: Recently expired
draft-ietf-dime-app-design-guide
draft-ietf-dime-realm-based-redirect

## Slide 5: IESG processing
draft-ietf-dime-capablities-update
  IESG Evaluation; Revised ID Needed
draft-ietf-dime-diameter-base-protocol-mib &
draft-ietf-dime-diameter-cc-appl-mib
  AD Evaluation; Revised ID Needed
  New editor(s) needed?! If no progress we drop the I-D.
draft-ietf-dime-extended-naptr &
draft-ietf-dime-ikev2-psk-diameter &
draft-ietf-dime-local-keytran &
draft-ietf-dime-priority-avps
  Publications Requested
draft-ietf-dime-nat-control
  Waiting for AD Go-Ahead; Revised ID Needed

## Slide 6: Current milestones
 Aug 2010 - Submit Revision of 'Diameter Base Protocol' to the IESG for consideration as a Proposed Standard -> update needed after LC comments..
✖  Aug 2010 - Submit 'Diameter Attribute-Value Pairs for Cryptographic Key Transport' to the IESG for consideration as a Proposed Standard -> WGLC to be started
✖  Aug 2010 - Submit 'Diameter Priority Attribute Value Pairs' to the IESG for consideration as a Proposed Standard -> proto write-up pending
 Aug 2010 - Submit Revision of 'Diameter Network Access Server Application - RFC 4005bis' as DIME working group item
✖ Sep 2010 - Submit 'Diameter Application Design Guidelines' to the IESG for consideration as a BCP document -> waiting for update/restructuring
 Sep 2010 - Submit 'Diameter NAT Control Application' to the IESG for consideration as a Proposed Standard
✖ Sep 2010 - Submit 'Realm-Based Redirection In Diameter' to the IESG for consideration as a Proposed Standard -> waiting for authors to response to WGLC comments
✖  Sep 2010 - Submit 'Diameter IKEv2 PSK' to the IESG for consideration as a Proposed Standard -> proto write-up pending
 Oct 2010 - Submit 'Diameter Extended NAPTR' to the IESG for consideration as a Proposed Standard
✖ Nov 2010 - Submit 'Diameter Support for Proxy Mobile IPv6 Localized Routing' to the IESG for consideration as a Proposed Standard
Jul 2011 - Submit 'Diameter Support for EAP Re-authentication Protocol' to the IESG for consideration as a Proposed Standard
Sep 2011 - Submit Revision of 'Diameter Network Access Server Application - RFC 4005bis' to the IESG for consideration as a Proposed Standard

## Slide 7: RFC3588bis update
Since IETF#79:
  New DTLS text
  SCTP “guidelines”
Still few sticking points.. agree on those now and get the document into IESG!

## Slide 8: Open “issues”
AVP flags: Should new application be able to define new AVP flags?
  Some hums for allowing applications to define new flags.
  No strong must not; proposed "The 'r' (reserved) bits are unused and MUST be set to 0 by the sender and ignored by the receiver” if the WG decides to prohibit applications to define new AVP flag bits.
  Another proposal to let it be as it is now in RFC3588..
AVP flags: Grouped type AVP flag?
  No reason to define it in RFC3588bis. However, if applications are free to define new AVP bits, then some application can have its ‘G’ bit if it so desired.
  Proposal to say nothing.. New applications can define one if needed.

## Slide 9: Open “issues” cont’d
IANA section: Result-Codes
  Currently 3588bis “redefines” some 3588 Result-Codes.
  proposal to revert back to 3588 Result-Codes.
  What about DIAMETER_INVALID_AVP_BIT_COMBO (5016 in rfc3588) vs. DIAMETER_INVALID_AVP_BITS (3009 in rfc3588) ? The former is not currently part of rfc3588bis..

## Slide 10: New “old issues”..
draft-pascual-dime-sctp-00 was used to introduce the new STCP guideline text. Original guidance was:
  “Payload Protocol Identifier in SCTP DATA chunks transporting DTLS-based Diameter messages MUST be set to zero.”
  However, for protocol analyzer and debugging a specific PPID would make life easier (as noted in the same draft).
  What the WG thinks?! Reserve a non-zero PPID?