| NGN Management Focus Group | NGNMFG-OD-014-R2 |
| --- | --- |
|  |  | Virtual Meeting, 7 September 2005 |
| INPUT DOCUMENT |
| Source: | NGNMFG |
| Title: | Report to SG 4 |

Provided below is the report to ITU-T SG 4, the sponsor of the NGNMFG, as required by Recommendation A.7. Also attached in separate files are the following documents:

- Annex 1: The final NGNMFG terms of reference (v2.1)

- Annex 2: The final NGNMFG EDH procedures (NGNMFG-AD-001-R3)

- Annex 3: The final list of NGNMFG incoming and outgoing liaisons (NGNMFG-AD-002-R5)

- Annex 4: The final list of management specification candidates (NGNMFG-AD-003-R1)

- Annex 5: The final NGN Management Specification Roadmap (NGNMFG-OD-013-R2)

## 1.	Introduction

The NGN Management Focus Group (NGNMFG) was established in response to a request to the SG 4 Management Team from the initial meeting of the Focus Group on NGN (FGNGN) to organize and undertake a centralized approach regarding specification of NGN management related to FCAPS interfaces, in particular to support NGN Release 1. Under the provisions of ITU-T Recommendation A.7, and with the agreement of the SG 4 Management Team, the ITU-T Director, and the TSAG Chairman, the NGNMFG was organized under the sponsorship of SG 4. The NGNMFG establishment was confirmed by SG 4 in February 2005. As stated in its terms of reference, the NGNMFG was expected to complete its activities in September 2005 and provide a summary of its activities in a report to SG 4.

## 2.	Objectives

The general objectives were to provide the management interface capabilities to support the FGNGN objectives for Release 1 and more specific objectives are presented below:

1) To understand and agree with the high level requirements related or relevant to management interfaces that are contained in the NGN Overview (Y.2001), NGN General Reference Model (Y.2011), and the NGN Functional Requirements and Architecture (Y.NGN-FRA) and to determine from them, the functional and physical entities to be managed for Release 1.

2) To agree on the requirements for NGN management with a priority on Release 1, including those supporting the operational needs associated with the introduction of NGN.

3) To agree the framework, principles, and architecture for NGN management for Release 1 and beyond.

4) To agree on a set of NGN management interface specifications, both protocol-neutral and protocol-specific, in support of Release 1.

5) To recommend, if appropriate, to non-ITU organizations the submission of relevant specifications for consideration as ITU-T Recommendations.

6) As a last resort, to produce specifications deemed to be necessary but unavailable from any source.

7) To clarify the use of the phrase "management interfaces."

8) To provide a high level plan for additional releases.

9) To document the Focus Group decisions, including any recommendations, regarding clauses 1-8 above for submission to SG 4 and the other participating organizations.

The current terms of reference of the NGNMFG are found in Annex 1.

## 3.	Method of Working

The NGNMFG works mainly using electronic means (i.e. including email and teleconferences).

Participation in the NGNMFG activities requires registration. Information on how to register for the NGNMFG web/ftp site and mailing list can be found at http://www.itu.int/ITU-T/studygroups/com04/ngn-mfg/index.html. The web/ftp site also provides the information to access the web/ftp site documentation, including input and output documents and meeting reports. Complete details on the NGNMFG EDH working methods are found in Annex 2.

Since its establishment, the NGNMFG has held the following 10 meetings generally consisting of one or two teleconference sessions each of which was 2 hours in length:

- 2 November 2004 – Virtual meeting

- 13 December 2004 – Virtual meeting

- 11 and 13 January 2005 - Virtual meeting

- 10 February 2005 - Virtual meeting

- 31 March 2005 - Virtual meeting

- 26 April 2005 - Virtual meeting

- 24 and 26 May 2005 - Virtual meeting

- 20 and 22 June 2005 - Virtual meeting

- 27-28 July 2005 - Montreal (2 full days)

- 7 September 2005 - Virtual meeting

Copies of the meeting report and input and output documents are available on the NGNMFG web/ftp site.

## Activities and Results

Since its establishment, the NGNMFG has

- Confirmed its leadership, established the web/ftp site and mailing list, agreed a document usage policy, and updated its terms of reference to reflect these activities.

- Sent liaisons to all and received liaisons from some partner organizations, including ITU-T SGs 4 and 15, ETSI TISPAN WG8, ATIS TMOC, 3GPP SA5, 3GPP2 TSG-X WG5, TeleManagement Forum, IETF, and OASIS; also sent an invitation to participate to other potential partner organizations (see Annex 3).

- Sent an interim report to SG 4 (see SG 4 TD 67 GEN) and other partner organizations.

- In support of objective 1,

  - Reviewed the SG 13 NGN Recommendations.

  - Reviewed the draft FGNGN Release 1 specifications received from the FGNGN and provided NGNMFG comments in reply.

- In support of objectives 2-4

  - Solicited summaries of candidate management specifications of partner organizations to support NGN management interfaces (see Annex 4).

  - Used the draft FGNGN-FRA specification to identify the functional entities to be managed for Release 1.

  - Created the concept of the NGN Management Specification Roadmap to identify the specifications recommended to support the management of NGN functionality in Release 1.

  - Populated the Roadmap with agreed specifications from 8 partner organizations, identifying in some cases multiple specifications requiring harmonization and proposing the resolution of such issues to the relevant organizations (see Annex 5). It is recognized that more work is needed on information modeling harmonization. It is also recognized that the current Roadmap is incomplete in that it does not identify a specification for each aspect of the taxonomy and in some cases proposes 2 or more specifications that need to be harmonized.

  - Identified a partial set of management specification gaps to be filled.

- In support of objective 5, no recommendations were explicitly made, though the NGNMFG did recognize the collaboration of SG 4 and the TMF regarding MTNM.

- In support of objective 6, no specifications were produced, though the NGNMFG did make recommendations regarding specification gaps to be filled and in one instance proposed an organization to fill it.

- In support of objective 7, no definitive clarification of management interface definitions have been produced.

- In support of objective 8, see clause 6 below.

- In support of objective 9, agreed and sent this report to SG 4 and other partner organizations.

## 5.	Membership

As of 7 September 2005, there were 157 individuals subscribed to the NGNMFG mailing list. As noted above, registration is required to be subscribed.

Participants in the NGNMFG meetings are indicated in the meeting reports.

6.	Requested Actions

SG 4 is requested to

- Review this report and annexes.

- Publish the NGN Management Specification Roadmap in some form, possibly as a Supplement.

- Approve the continuation of the NGNMFG under the current leadership, method of working, and a modified terms of reference which recognizes

- NGN Release 1 work in SG 13 and FGNGN has slipped to the end of 2005 and possibly into 2006 with many relevant NGN specifications remaining to be completed and approved.

- The completion of the NGN Management Specification Roadmap for Release 1 is dependent on stable SG 13 and FGNGN documents.

- The primary role of the NGNMFG as the focal point for identifying and facilitating, but not specifying, NGN management specifications.

- Harmonization of key management specifications needs to be more aggressively progressed.

Assuming the NGNMFG is continued as noted above, the following schedule is proposed:

- 4Q2005: NGNMFG generates Roadmap v2 , which should cover NGN Release 1

- 1Q2006: NGNMFG delivers Roadmap v2 to FGNGN or SG13

- 2Q2006: NGNMFG generates report including any extensions to Roadmap v2, finalizing Release1, for consideration by May SG4 meeting