## Slide 1: WG Document Status
Compiled By: Matt Hartley

## Slide 2: draft-ietf-teas-actn-requirements
From: Daniele Ceccarelli/Young Lee, 3rd April
Current Status:
  No change since last IETF meeting as efforts have focused on framework and info-model drafts
Open Issues:
  No details
Next Steps:
  TBD

## Slide 3: draft-ietf-teas-gmpls-lsp-fastreroute
From: Rakesh Gandhi, March 30th 2016.
Current Status:
  WG LC was completed in November 2015. Received review comments from Matt Hartley. Sent updated document to Matt for review. Awaiting OK from Matt before posting the revision.
  Email from Matt:
    " I’ve been working with the authors on this, and we’ve reached agreement on the issues raised. It turns out that most of the fixes required are for the draft to have better explanations of why things are the way they are, rather than major changes to what it says. We’ll update the WG once we have the changes finalized. ”
Open Issues:
  As above.
Next Steps:
  Complete Matt's review and then request publication.

## Slide 4: draft-ietf-teas-gmpls-resource-sharing-proc
From: Rakesh Gandhi, March 30th 2016.
Current Status:
  Draft has been stable since the last IETF.
Open Issues:
  Not aware of any.
Next Steps:
  Request WG last call.

## Slide 5: draft-ietf-teas-lsp-diversity
From: Dieter Beller, April 1st, 2016
Current status
  New revision -04, March 21, 2016
  Updates:
    Editorial changes based on Lou’s comments/suggestions
    Moved definitions that that apply to both, IPv4 and IPv6, to a common section
Open issues
  None
Next steps
  The authors are done with this
  Time for WG last call?

## Slide 6: draft-ietf-teas-network-assigned-upstream-label
From: Vishnu Pavan Beeram, March 30th 2016.
Current Status:
  No changes since the last IETF.
Open Issues:
  No open issues (but needs one more scrub before claiming LC ready)
Next Steps:
  Publish a new version soon.
  Solicit review from the WG

## Slide 7: draft-ietf-teas-rsvp-te-scaling-rec
From: Vishnu Pavan Beeram, March 30th 2016
Current Status:
  Published a new version (01)
    Updated IANA Section (Editorial changes only)
    Updated the list of authors/editors in the first page as per the guidance provided in https://tools.ietf.org/html/rfc7322#section-4.1.
Open Issues:
  None
Next Steps:
  Request further review from the WG [Authors believe that the draft is ready for LC].

## Slide 8: draft-ietf-teas-te-metric-recording
From: Zafar Ali, April 1st 2016.
Current Status:
  New revision -04, March 21, 2016
  Updates:
    Made the document align with https://tools.ietf.org/html/draft-ietf-teas-rsvp-te-srlg-collect-04.
    Editorial changes.
Open Issues:
  None
Next steps:
  The authors would like to request for a WG last call.